# topic.earth identity and local participation implementation brief

Working specification · 27 September 2026 · Owner: topic.earth ASBL

Implement public educational access and a moderated participation path for people aged 16 or older. Use a stronger identity check for the proposed local Ambassador role. Geographic scope moves from commune to region to country to world; a user’s verified identity must never be mistaken for official authority from a municipality.

# Product decisions

The Fever Loop stays publicly readable. Participation and community access start at age 16 under the proposed product policy; this is a design decision, not a statement that Belgian law requires 16 for every educational page.

The initial Belgium pilot can offer itsme for higher-trust actions. GitHub is optional for contributors. Discord is an optional discussion channel, with its own account and moderation rules.

An Ambassador is a verified local participant approved by topic.earth. An official Commune Representative is a distinct role requiring independent proof and approval from the commune.

# Roles and permissions

| Role | Identity and age | Allowed actions |
| --- | --- | --- |
| Visitor | None | Read lessons, Fever Loop, and published initiatives. |
| Participant | Account plus age policy | Suggest ideas, comment in approved spaces, report content. |
| Local Ambassador | itsme check plus manual approval | Submit and help moderate initiatives in an approved locality; no claim of municipal authority. |
| Commune Representative | Identity plus separate institutional verification | Publish or endorse on behalf of a commune within delegated scope. |
| Moderator | Manual appointment | Review reports, hide content, suspend participation; actions audited. |

# Trust and location model

Identity: use provider-specific stable subject identifiers. Link multiple providers only after the user authenticates both accounts. Never merge accounts using matching email or display names alone.

Age: store the minimum eligibility result needed, such as “16+ verified” and verification time, if the agreed itsme product can supply a trustworthy age attribute. Do not assume Discord or GitHub OAuth proves age.

Location: distinguish a self-selected area for browsing from a verified locality used for local privileges. Check which address fields and freshness itsme actually offers; map Belgian address to an authoritative commune identifier on the server. People can move, so re-check or expire local verification.

Hierarchy: model place nodes with stable identifiers, parent relationships, effective dates, and an explicit scope type. Initiatives belong to a place and a visibility scope; server-side policy controls who may act, while reading remains open across scopes.

Privacy: expose only a display name or pseudonym and the approved role; never publish exact address, date of birth, ID number, provider token, or verification payload. Keep identity evidence separate from public content and provide deletion and correction paths.

# Authentication flow

Create the provider application and exact production callback URL. Use an authorization-code flow with state and PKCE where supported, and exchange codes on a trusted server. Keep client secrets and tokens outside browser bundles.

After callback, validate the provider response and its stable ID, upsert a linked identity, and issue an application session in a Secure, HttpOnly, SameSite cookie. Regenerate the session after login and privilege changes; use CSRF protection on writes.

Gate every protected API route on the server using the current account, eligibility, geographic scope, and role. A PWA setting or hidden UI button is not access control.

For the itsme transaction, obtain a commercial integration agreement and confirm offered claims, costs, supported ages/countries, retention terms, sandbox access, and callback details before fixing the schema.

# Suggested minimal records

| Record | Essential fields |
| --- | --- |
| Account | internal id, display name, status, created time |
| Linked identity | account id, provider, provider subject, linked time |
| Eligibility | account id, 16+ status, method, checked time, expiry; restricted access |
| Local mandate | account id, place id, role, approved by, approval evidence reference, expiry |
| Initiative | author id, place id, scope, state, moderation timestamps |
| Moderation audit | actor, action, target, reason, time |

# Delivery sequence and checks

Phase 1: public Fever Loop and place hierarchy; publish clear participation rules and an accessible reporting path.

Phase 2: account and session service; implement GitHub or Discord sign-in only if needed, account linking, audit, rate limits, and moderation queue. Keep Discord discussion optional; it cannot substitute for the initiative records and moderation on topic.earth.

Phase 3: itsme sandbox and contract; age/location mapping; Ambassador review and expiry; separate institutional role verification.

Acceptance cases: anonymous reading; under-16 user cannot enter the 16+ participation path; mismatched provider email never merges identities; unverified locality cannot grant local privileges; a verified resident cannot claim to represent the commune; relocation/revocation removes local privileges; hidden content stays inaccessible via direct API calls.

# Open decisions

Confirm the actual topic.earth repository and backend before writing implementation code. Decide whether 16–17 year-olds can post publicly, whether ambassadors must be adults, what counts as residence or active local connection, and who approves moderators. Obtain privacy and child-safety review before opening any youth discussion space. This brief makes no claim that itsme provides a particular boolean age proof or municipality field without contractual confirmation.

# Sources and checks

itsme Identification Service  https://www.itsme-id.com/business/platform/identification

itsme access for 16 and 17 year olds  https://www.itsme-id.com/en-be/blog/press-midteens

GitHub OAuth web application flow  https://docs.github.com/en/apps/oauth-apps/building-oauth-apps/authorizing-oauth-apps

Discord OAuth2 scopes  https://discord.com/developers/docs/topics/oauth2

EDPB age assurance statement  https://www.edpb.europa.eu/documents/statement/statement-12025-on-age-assurance_en

European Commission data minimisation  https://commission.europa.eu/law/law-topic/data-protection/information-business-and-organisations/principles-gdpr_en